## Slide 1
Software Life Cycle Measurement
MESS
MESS
1
The four "P“s of Software-Engineering
Projects in the Water Fall Process Model
Prototyping Projects
Measurement as a Prerequisite to Planning
Planning Distributed Projects
Successive Projects in the Spiral Process Model
Iterative Development in Time Boxes
Prototypes and Products
IEEE Standard Life Cycle Model
Prerequisites to Project Calculation
Relationship between Process, Project & Product
2
3
6
7
5
4
8
9
10
12
Transformation of Product in Project Metrics
Calculating System Evolution based on
Extraction of Function-, Data- & Object-Points
Evolutionary Software Development
Projecting Implementation from the Model
Projecting Project Attributes
Deriving Product Metrics from Source Code
Calculating the Change Rate
Projecting the required Effort
Feedback Loop of Project Calculation
Objects of Software Measurement
13
14
17
18
16
15
19
20
21
Function-Points
from the Requirement Specs
11
22
Notes: <number>

## Slide 2
The four "P“ s of Software-Engineering
MESS
MESS-1
An ordered sequence of tasks with a given input, defined intermediate results and a measurable output. A Process may be automated or manual or a combination of both.
an independently employable, packaged software system with a sufficient level of maturity to be put into production to perform a task in a process or to provide a service.
A model of a product which is not fit for production, but which can be used to simulate the behaviour of the final product.
A one time effort bounded by time and costs to create or change the state of a product or a prototype. A project is a state transition.
Process =
Product =
Prototype =
Project =
Notes: <number>

## Slide 3
Projects in the Water Fall Process Modell
MESS
MESS-2
Analysis
Design
Programming
Test
Project Planning
and
Calculation
vague Requirements
Timepoint of project cost estimation
Objects of Measurement
The Project
Notes: <number>

## Slide 4
Prototyping Projects
MESS
MESS-3
Project Planning
and
Calculation
vague Requirements
Analysis
Prototype
Timepoint of Cost Estimation
Design
Programming
Test
Prototyping Project
Objects of Measurements
Development Project
Measureable
Model
Notes: <number>

## Slide 5
Measurement as a Prerequisite to Planning
MESS
MESS-4
vague Requirements
Prototype
Project
precise
requirement
specification
specification
measurement
Architecture
Project Planning
and
Calculation
Project
Timepoint of Cost Estimation
Notes: <number>

## Slide 6
Planning Distributed Projects
MESS
MESS-5
Overall
Project
Project
B
Project
C
Project
A
Component
B
Component
C
Component
A
Entire
Product
Divide et impera
Large Projects are made managable
and calculatable by dividing them up
into smaller sub projects.

## Slide 7
Successive Projects in the Spiral Process Model
MESS
MESS-6
1. Project
2. Project
3. Project
1. Vers.
2. Vers.
3. Vers.
Analysis
Test
Design
Planning and Estimating
Delivery
Programming
Boehm, 1986

## Slide 8
Iterative Development in Time Boxes
MESS
MESS-7
vague Requirements
Prototype
Project
1. Project
2. Project
3. Project
Plan and
Calculate
Plan and
Calculate
Plan and
Calculate
Prototype
Model
1. Release
2. Release
Repeated readjustment of goals, deadlines and costs based on current product and past performance measurement

## Slide 9
Prototypes and Products
MESS
MESS-8
vague Requirements
Prototype
Project
Project Planning
and
Calculation
Project
Requirement
specification
Prototype
Product
Specfication
measurement
Product
Product
measurement
Notes: <number>

## Slide 10
IEEE Standard Life Cycle Model
MESS
MESS-9
Servicing
Phaseout
Closedown
Initial development
Evolution
First running version
Loss of evolvability
Servicing discontinued
Switchoff
Evolution changes
Servicing patches

## Slide 11
Prerequisites to Project Calculation
MESS
MESS-10
What are the measures of the Product?
What are the measures of the Project?
Product Measures
Project Measures
Quantity
Complexity
Quality
Number of Persons
Effort in Person months
Duration in Calender months

## Slide 12
Relationship between Process, Project and Product
MESS
MESS-11
Project
(Tasks, Results)
Product
Version
t
Product
Version
t+1
Process
(Standards, Methods
& Tools)
Effort
Time
Capacity
Quantity ++
Quality ++
Complexity ++
Quantity
Quality
Complexity
Notes: <number>

## Slide 13
Transformation of Product Metrics in Project Metrics
MESS
MESS-12
Project Calculation
Project effort
Project time
Project capacity
Measurements of a Project
Measurements of a Product
Quantity
Quality
Complexity
LOCs, Fct.-Pt., Data-Pt., Obj.-Pt.
Intern, Extern
Programs, Data

## Slide 14
Calculating System Evolution based on Function-Points
MESS
MESS-13
KMS PMS GEA KOS ZAS FIS Zentrale Systeme
6243 2818 4532 7885 4151 3676 9221
Subsystem
FPs
PM‘s
312 141 227 394 208 184 461
PY‘s
26 12 19 33 17 15 38
Gesamt
38526
1926
161
Batch Process Dialog Process Service Process Data Objects Tables Reports (Müller)
Type
(3 Inputs x 6)+(3 Outputs x 7) (2 Inputs x 6)+(2 Outputs x 7) (2 Inputs x 4)+(3 Outputs x 5) (x 10) (x 15) wie Batch
Berechnung
Faktor
39 26 23 10 15 39
Batch Proc. Dialoge Proc. Service Proc. Data Objects Reports Anz. Tabellen
0 0 0 0 0 0 546 0 117 39 0 117 195 0 0 0 78 2418 182 0 78 572 1300 1274 78 234 494 104 104 494 1066 286 546 1300 1354 414 0 1587 161 2553 4554 138 460 1058 184 391 2047 552 1265 92 739 570 150 0 120 0 250 790 10 30 100 50 120 550 110 500 0 50 0 117 0 0 0 39 0 0 39 0 0 0 195 0 0 0 0 915 120 0 300 0 390 465 30 0 195 225 90 195 630 360 300 1350
KMS PVBE MMS PMS PMSI GEA KOS ITM ZAS ARPL AUF TRM FIS KOND ARS LAW STS
1092 10530 17549 3400 390 5565
Total
Total
5260 983 0 2085 733 4532 7629 256 880 1886 563 822 3676 2358 2411 938 3514
38526
Person Months
263 49,2 0 104,3 36,7 226,6 381,5 12,8 44,0 94,3 28,2 41,1 183,8 117,9 120,6 46,9 175,7
1926,3
KMS PMS GEA KOS ZAS FIS Zentrale Systeme
10% Growth = 250 MM 20% Growth = 500 MM 30% Growth = 750 MM
Person month (PM) = FP/20 Person Year (PY) = PMs/12

## Slide 15
Extraction of Function-, Data- and Object-Points from the Req. Specs
MESS
MESS-14.1
+------------------------------------------------------------------+ | C M F A N A L C O N C E P T M E T R I C R E P O R T | |LANGUGAGE: Objekt DATE: 25.03.99 | |PROCESS:d:\fidis\sts\FIDIS PAGE: 1 | +------------------------------------------------------------------+ | C O N C E P T Q U A N T I T Y M E T R I C S | | Number of Concept Members analyzed =======> 3171 | | Number of Concept Lines ina all =======> 2470490 | | Number of Structure Concept Lines =======> 253135 | | Number of Text Lines =======> 2217355 | | S T R U C T U R A L Q U A N T I T Y M E T R I C S | | Number of Processes analyzed =======> 1305 | | Number of Online Processes analyzed =======> 379 | | Number of Object Frame Processes analyzed =======> 52 | | Number of Service Processes analyzed =======> 41 | | Number of Batch Processes analyzed =======> 3 | | Number of Structures analyzed =======> 97 | | Number of Data Structures included =======> 1323 | | Number of Text Members referenced =======> 21182 | | Number of Functions referenced =======> 3840 | | Number of Maps sepcified =======> 1014 | | Number of Reports specified =======> 30 | | Number of Views specified =======> 1845 | | Number of Keys specified =======> 3690 | | Number of Parameters specified =======> 1705 | | Number of Rules specified =======> 462 | | Number of Actions specified =======> 1322 | | Number of Objects specified =======> 2271 | | Number of Controls specified =======> 5543 | | Number of Procedures specified =======> 958 | | Number of Atributes specified =======> 11498 | | Number of Map Fields specified =======> 10757 |

## Slide 16
MESS
MESS-14.2
| D I A L O G Q U A N T I T Y M E T R I C S | | Number of Dialog Menues =======> 56 | | Number of Dialog Editbars =======> 56 | | Number of Dialog Folders =======> 56 | | Number of Dialog Events =======> 319 | | T E X T Q U A N T I T Y M E T R I C S | | Number of Sentences contained in texts =======> 20608 | | Number of Conditions contained in texts =======> 4916 | | Number of Nouns contained in texts =======> 115764 | | Number of Constants contained in texts =======> 26005 | | S Y S T E M S I Z E M E T R I C S | | Number of Function-Points =======> 52258 | | Number of Data-Points =======> 178222 | | Number of Object-Points =======> 193991 | | C O N C E P T Q U A L I T Y M E T R I C S | | Number of Changes to the Concept =======> 3878 | | Number of Major Rule Violations =======> 20 | | Number of Medium Rule Violations =======> 1913 | | Number of Minor Rule Violations =======> 14291 | | Number of Rule Violations in Total =======> 16224 | | | | Degree of Conformance =======> 0.935 | | Degree of Complexity =======> 0.263 | | Quality Rating =======> 0.928 | +------------------------------------------------------------------+

## Slide 17
Evolutionary Software Development
MESS
MESS-15
2nd Subproject
1st Subproject
3rd Subproject
4th Subproject
Life Cycle Master Project
(Project of Projects)
Analysis Design Programming Test
Analysis Design Programming Test
Analysis Design Programming Test

## Slide 18
Projecting the Implementation from the Model
MESS
MESS-16
IMPLEMENTATION
Modules Interfaces Data bases Classes Methods
Data Flows
Objects Processes
Interfaces
Business Rules
Function-Points
Data-Points
Object-Points
Notes: <number>

## Slide 19
Projecting Project Attributes
MESS
MESS-17
Subproject t
Effort
Error Rate
Product
Metrics
Subproject t+1

## Slide 20
Deriving Product Metrics from the Source-Code
MESS
MESS-18
Source-Code
Analysis
Source
Library
Quantity
Complexity
Quality
Metrics
Measurement
Parameters
Analysis Tool
Notes: <number>

## Slide 21
Calculating the Change Rate
MESS
MESS-19
Data Flows
Objects Processes
Interfaces
Business Rules
Data Flows++
Objects++ Processes++
Interfaces++
Business Rules++
Change rate = [Number of requirement entities
+ (Number of revised and new entities (Rework-Faktor))]
/ Number of requirement entities
Business Model t
Business Model t+1
Delta = ++

## Slide 22
Projecting the required Effort
MESS
MESS-20.1
Based on the Code Analysis of the last version the FIDIS System had:
420 000 Statements 129 904 Data-Points 116 104 Object-Points 22 673 Function-Oints
In the case of a Client/Server System of this type and of this size the average productivity in software development is:
1 Function-Point per person day ( 20 Fcpts per PM nach IBM) 4 Object-Points per person day ( 80 Object-Points per PM nach Telekom) 4 Data-Points per person day ( 80 Data-Points per PM nach Sneed) 20 Statements per person day (400 Stmts per PM ´nach COCOMO)

## Slide 23
MESS
MESS-20.2
Based on this data the next Release of the FIDIS System will require:
Metric Change Rate Impact Effort
Function-Points current state 22 673 1134 PMs with 10% change 24 940 141 PMs with 20% change 27 208 283 PMs with 30% change 29 475 431 PMs
Object-Points current state 116 104 1451 PMs with 10% change 127 714 181 PMs with 20% change 139 325 363 PMs with 30% change 150 935 536 PMs
Data-Points current state 129 904 1624 PMs with 10% change 142 894 203 PMs with 20% change 155 886 406 PMs with 30% change 168 875 601 PMs
Statements current state 420 000 1050 PMs with 10% change 462 000 131 PMs with 20% change 504 000 263 PMs with 30% change 546 000 388 PMs

## Slide 24
Feedback Loop of Project Calculation
MESS
MESS-21
Metric
Data Base
Projects
Product
Project
Calculation
Feedback
Productivity Error rate
Quantity, Quality, Complexity
Quantity, Quality, Complexity, Productivity, Error rate
Effort, Time, Functionality Quality

## Slide 25
Objects of Software Measurement
MESS
MESS-22
Products
Projects
Processes
Programs
Data
=
+
Measurement
Metric
Data Base
Quality
assessment
Cost
calculation
Quality metrics
Productivity metrics